F-CODE ACADEMIC CLUB ¦ FPT UNIVERSITY HO CHI MINH CITY

F-Code Club Member Violation Management System

| Project Title | F-Code Club Member Violation Management System |
| --- | --- |
| Programming Language | C |
| Organizer | Academic Board - F-Code Club, FPT University HCM |

| Project Period | 17 April 2026 - 1 June 2026 |
| --- | --- |
| Mentor | Nguyen Khoa |
| Team Name | mid |
| Submission Date | 1 June 2026 |

Team members

| No. | Full Name | Student ID | Role |
| --- | --- | --- | --- |
| 1 | Dam Le Tuan Anh | SE204111 | Team Leader |
| 2 | Nguyen Ngoc Phuc | SE203055 | Member |
| 3 | Nguyen Van Phu | SE210043 | Member |
| 4 | Huynh Gia Bao | SE204913 | Member |
| 5 | Vo Hieu Thang | SE200932 | Member |

Approved by Pham Hoang Tuan

Academic Board Representative - F-Code Club, FPT University HCM

Table of Contents

Section 1.  Project Overview	3

1.1.  Problem Statement	3

1.2.  Objectives	3

1.3.  Final Scope	4

Section 2.  Functional Requirements - Final Status	5

Section 3.  System Architecture	8

3.1.  Directory & File Structure	8

3.2.  Data Structures	9

3.3.  Key Algorithms & Logic	12

Section 4.  Demo Walkthrough	15

Section 5.  Known Issues & Limitations	16

Section 6.  Task Sheet	17

Section 7.  GitHub Repository	19

Section 8.  Leader’s Member Evaluation	19

# Section 1. Project Overview

## This final report documents the completed version of the F-Code Club Member Violation Management System. The project is a terminal-based C application used by the club’s Academic Board and members to manage club discipline records, member profiles, fines, payment status, warnings, and reporting in a consistent and persistent way.

## 1.1. Problem Statement

F-Code Club needs a reliable way to track member violations such as absence, not wearing the club jacket, not joining club activities, and violent behavior. Before digitization, these records are easy to lose, difficult to audit, and inconvenient to summarize when the board needs to review discipline history or collect outstanding fines.

The delivered solution is a CLI application written in standard C that centralizes:

- Authentication and session-based access control.

- Member management with add, edit, delete, list, and profile view.

- Violation recording with automatic fine calculation.

- Consecutive-absence tracking and Out CLB warnings.

- Payment status management for fines.

- Statistics, sorting, report export, and date-range search.

- Binary file persistence so data is preserved across program restarts.

## 1.2. Objectives

By completing this project, the implementation practises the following core technical objectives:

- Model real business entities with C structs and fixed-capacity arrays.

- Separate the codebase into multiple .h and .c modules with clear responsibilities.

- Use binary file I/O with fread/fwrite for persistence.

- Implement role-based menus and module interaction through a shared AppDatabase.

- Apply defensive programming techniques such as validation, rollback, account lockout, and safer file replacement.

- Build, format, and statically analyze the project through a structured Makefile.

From the club-operation perspective, the delivered system also targets these practical objectives:

- Replace informal tracking through chat messages or memory with a reproducible record system.

- Help BCN enforce discipline rules consistently across the four club teams.

- Allow members to self-check their profile, violation history, and outstanding fines without asking BCN manually.

- Provide repeatable export and demo flows for final defense and internal handover.

## 1.3. Final Scope

Delivered (in scope):

- Login, logout, change password, and BCN password reset.

- Member CRUD operations with automatic account creation.

- Member self-service profile view, own violation view, own fine view, and member list view.

- Violation recording with rule-based fine calculation by role.

- Consecutive-absence warning flow and Out CLB enforcement confirmation.

- Marking fines as paid and recalculating outstanding debt.

- Filtered violation list for administrators.

- Statistics by team.

- Sorting members by violation count.

- Exporting a .txt report.

- Searching violations by date range.

- Persistent storage in accounts.dat, members.dat, and violations.dat.

- Demo seed data generator for repeatable presentations.

Not delivered (out of scope or attempted and excluded):

- Passwords are stored using salted FNV-1a hash with XOR obfuscation in accounts.dat. Each password is hashed with a unique per-account salt (10 rounds of FNV-1a), then the hash hex string is XOR-encrypted with the salt for storage. This prevents plain-text recovery: even with file access, credentials cannot be read directly.

- The default admin account (ADMIN/ADMIN) still has no Member entry, but the seed data now creates SE203055 (Nguyen Ngoc Phuc) as BCN account with full admin access and a corresponding Member record, so memberViewProfile() works correctly from BCN menu.

# Section 2. Functional Requirements - Final Status

The table below records the final implementation status as of 1 June 2026.

| No. | Feature | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Login with role-based menu routing | Required | Done | Locks account after 3 failed attempts |
| 2 | Logout and in-memory session handling | Required | Done | Session stored in auth.c as module-private state |
| 3 | Change own password | Required | Done | Requires current password confirmation |
| 4 | BCN reset member password | Advanced | Done | Resets password and unlocks account |
| 5 | Add new member and auto-create account | Required | Done | Default password = studentId; account auto-created; all edit fields re-prompt on validation failure; "0 de quay lai" supported |
| 6 | Edit member information | Required | Done | Changing role recalculates unpaid fines; phone/email unique validation; name/phone/email fields wrapped in while(1) re-prompt loops |
| 7 | Delete member with cascade delete | Required | Done | Removes member, violations, and account |
| 8 | View own profile and member list | Required | Done | Member list supports pagination (15 rows/page, n/m/q navigation); 5-column table: MSSV, Ho va ten, Email, SDT, Ban |
| 9 | Record violation and calculate fine automatically | Required | Done | Supports four violation reasons |
| 10 | Consecutive-absence warning and Out CLB handling | Required | Done | Warning at 3 absences, confirm at 4+ |
| 11 | Member view own violations and outstanding fines | Required | Done | Separate self-service menu entries |
| 12 | BCN mark fine as paid | Required | Done | Updates both violations.dat and members.dat |
| 13 | View all violations with filters | Required | Done | Filters by team, reason, payment status; paginated with n/m/q; "Cho dong phat" column 15 chars, status column 12 chars |
| 14 | Statistics by team | Advanced | Done | Shows collected, outstanding, and total fines |
| 15 | Sort members by violation count | Advanced | Done | Uses pointer-array selection sort |
| 16 | Export report to .txt | Advanced | Done | Writes report beside the executable |
| 17 | Search violations by date range | Advanced | Done | Uses normalized day boundaries; paginated with n/m/q; start/end date wrapped in outer while(1) retry loop |
| 18 | Persistent binary storage with first-run initialization | Required | Done | Auto-creates ADMIN/ADMIN on first run; fileio.c uses .tmp/.bak strategy; passwords stored with FNV-1a hash + XOR encryption |
| 19 | Crash-safe temporary-file recovery | Advanced | Done | .tmp and .bak strategy in fileio.c |
| 20 | Select member when recording violation | Optional | Done | Supports lookup by MSSV (exact match) or by name (case-insensitive substring). Displays a numbered selection list when multiple name matches are found. |
| 21 | Kick (deactivate) and restore members | Advanced | Done | Marks member as deleted with isDeleted=1, isActive=0; preserves violations; full restore reinstates member to active status |
| 22 | Discipline Dashboard (Out CLB tracking) | Advanced | Done | Shows kicked members, members near Out CLB threshold, and recent violations in a consolidated dashboard view |
| 23 | Password hashing with FNV-1a + XOR encryption | Advanced | Done | Salted FNV-1a hash with 10 rounds; per-account random salt; XOR encryption of hash hex string; prevents plain-text recovery |
| 24 | Input validation enhancements | Required | Done | Email: rejects commas, invalid TLD chars, dots at start/end, consecutive dots; enforces min 2-letter TLD. Phone: unique validation. All edit fields re-prompt on failure |
| 25 | "0 de quay lai" (zero to go back) on MSSV prompts | Required | Done | All student ID prompts support entering 0 to cancel and return to previous menu; implemented in member/violation operations |
| 26 | Pagination across list views | Advanced | Done | Member list, violation view (all/filtered), and date search use consistent clear-screen paging: 15 rows/page, n/m/q navigation |
| 27 | CSV Import for violations with auto-reset absences | Advanced | Done | Import 3-column CSV violations; dry-run validates entries and filters errors; automatically resets absences to 0 for members not absent in CSV batch |
| 28 | Self-view Out CLB threshold and violations | Required | Done | Members can view own active status, consecutive absences, unpaid fines count, and read the club's Out CLB threshold rules directly from their menu |
| 29 | Obfuscated and secure local system logging | Advanced | Done | Saves audit logs to system_audit.log with XOR 0x5A encryption, keeping newline characters to preserve structure; decrypts on-the-fly for admin viewing |
| 30 | PIN-protected single-file backup export/import | Advanced | Done | Compiles members, accounts, violations, and encrypted audit logs into a single PIN-encrypted archive file; allows secure data migration between machines |

Implementation traceability by project epic:

•	Epic 1 - Project Setup & Authentication: stories 1.1 to 1.6, implemented mainly in main.c, auth.c, fileio.c, utils.c, and types.h.

•	Epic 2 - Member Management: stories 2.1 to 2.4, implemented mainly in member.c.

•	Epic 3 - Violation Tracking & Enforcement: stories 3.1 to 3.4, implemented mainly in violation.c.

•	Epic 4 - Reports & Advanced Features: stories 4.1 to 4.4, implemented mainly in report.c and violation.c.

Status definitions:

•	Done: implemented in the current build, reachable from the application flow, and supported by the codebase and demo documents.

•	Not Achieved: planned or implied by the requirement set, but not implemented in the current shipped interaction flow.

.

# Section 3. System Architecture

## 3.1. Directory & File Structure

The final source tree is organized as follows.

| File / Directory | Role & Key Functions |
| --- | --- |
| src/main.c | Program entry point. Loads data, handles login loop, and routes to member or BCN menus. |
| src/auth.c / include/auth.h | Authentication, logout, session access, password change, BCN password reset. |
| src/member.c / include/member.h | Member CRUD, profile view, member listing, validation, cascade delete, role-change fine recalculation. |
| src/violation.c / include/violation.h | Record violation, calculate fine, absence threshold checks, mark paid, self-service violation/fine views, filtered admin views, date-range search. |
| src/report.c / include/report.h | Team statistics, sorting members by violation count, export report to .txt. |
| src/fileio.c / include/fileio.h | Load and save accounts.dat, members.dat, violations.dat; first-run bootstrap; temporary-file recovery. |
| src/utils.c / include/utils.h | Safe string/int input, validation, date parsing, time formatting, display-name mapping, executable-path helpers. |
| include/types.h | Standalone generator for deterministic seed data: 72 members (70 real Challenge 3 students + SE203055 + ADMIN), 72 accounts, 76 violations, 3 kicked members, 1 OUT_CLB case. |
| tools/seed_data.c | Repository-level binary seed files: accounts.dat, members.dat, violations.dat with real data. |
| data/ | Repository-level binary seed data copies. |
| bin/ | Compiled application, compiled seed tool, and runtime bin/data/ storage used by the executable. |
| docs/ | Requirement documents, architecture notes, demo guide, technical highlights, stories, and reports. |
| run.bat | One-click build-and-run script. Calls mingw32-make, compiles seed_data.exe, runs seed, then launches the application. |
| report/ | Defense report template (report.docx) and update script. |

The architecture follows a simple modular CLI design. Business logic is distributed across dedicated modules instead of being embedded in main.c.

Additional structural observations from the codebase:

- The application keeps one in-memory AppDatabase instance for the whole runtime.

- Runtime data is read from the data directory located beside the compiled executable, not from a remote service or external database.

- The repository includes both engineering documents (architecture.md, epics.md, story files), operational documents (demo-and-test-guide.md, technical_updates.md), and a defense report (report/report.docx).

## 3.2. Data Structures

This section documents the main structs defined in include/types.h.

### 3.2.1.  Account - authentication record

Purpose: Stores credentials and login control state for one user account.

| Field | Type | Description |
| --- | --- | --- |
| role | int | Login role: ACCOUNT_ROLE_MEMBER or ACCOUNT_ROLE_BCN. Determines which menu is shown after login. |
| isLocked | int | Persistent lock flag. Set after 3 consecutive failed login attempts. |
| failCount | int | Number of consecutive failed password attempts that have been recorded. |
| studentId | char[MAX_MSSV_LEN] | Login identifier used as username. Example: SV0002, BCN001, ADMIN. |
| password | char[MAX_PASS_LEN] | Salted FNV-1a hash (10 rounds) with per-account random salt, XOR-encrypted with the salt for storage. Not recoverable as plain text. |

### 3.2.2.  Member - club member profile

Purpose: Represents one club member, including identity, organization placement, discipline counters, and current outstanding debt.

| Field | Type | Description |
| --- | --- | --- |
| totalFine | double | Sum of unpaid fines currently owed by the member. Recalculated when needed. |
| team | int | Team code: Academic, Planning, HR, or Media. |
| role | int | Club role: member, leader/vice leader, or BCN. |
| isActive | int | Membership state: active or Out CLB. |
| consecutiveAbsences | int | Running counter of consecutive absence violations used for warning logic. |
| violationCount | int | Number of violations associated with the member. |
| studentId | char[MAX_MSSV_LEN] | Unique member identifier. Used to join with Account and Violation. |
| fullName | char[MAX_NAME_LEN] | Member full name. |
| email | char[MAX_EMAIL_LEN] | Email address. |
| phone | char[MAX_PHONE_LEN] | Phone number. |

### 3.2.3.  Violation - discipline event

Purpose: Stores a single violation instance for a member with timestamp, reason, money value, and handling status.

| Field | Type | Description |
| --- | --- | --- |
| violationTime | time_t | Unix timestamp for when the violation is recorded. |
| fine | double | Monetary fine for the violation. Can be 0.0 for violence cases handled as Out CLB only. |
| reason | int | Violation type: no jacket, absent, no activity, or violence. |
| isPaid | int | Payment state for fine-based violations. 1 means collected, 0 means not yet collected. |
| penalty | int | Handling mode: monetary fine or Out CLB. |
| studentId | char[MAX_MSSV_LEN] | Identifier of the member who committed the violation. |
| note | char[MAX_NOTE_LEN] | Optional admin note attached to the record. |

### 3.2.4.  AppDatabase - in-memory system state

Purpose: Central container that holds all loaded arrays and counts in one place so each module can operate on the same shared state.

| Field | Type | Description |
| --- | --- | --- |
| members | Member[MAX_MEMBERS] | Fixed-capacity array of all member records. |
| violations | Violation[MAX_VIOLATIONS] | Fixed-capacity array of all violation records. |
| accounts | Account[MAX_MEMBERS] | Fixed-capacity array of account records. |
| memberCount | int | Number of active entries currently stored in members. |
| violationCount | int | Number of active entries currently stored in violations. |
| accountCount | int | Number of active entries currently stored in accounts. |

### 3.2.5.  Domain constants and business encoding

The project uses integer constants rather than enums for portability and simplicity in plain C. Key encodings include:

| Category | Values | Meaning |
| --- | --- | --- |
| Member status | STATUS_ACTIVE = 1, STATUS_OUT_CLB = 0 | Whether the member is still active in the club |
| Violation reason | REASON_NO_JACKET, REASON_ABSENT, REASON_NO_ACTIVITY, REASON_VIOLENCE | Four supported discipline reasons |
| Team | TEAM_ACADEMIC, TEAM_PLANNING, TEAM_HR, TEAM_MEDIA | The four functional teams of the club |
| Penalty type | PENALTY_FINE, PENALTY_OUT_CLB | Monetary handling or forced removal from the club |
| Account role | ACCOUNT_ROLE_MEMBER, ACCOUNT_ROLE_BCN | Menu authorization role after login |
| Member role | MEMBER_ROLE_MEMBER, MEMBER_ROLE_LEADER, MEMBER_ROLE_BCN | Business role used in fine calculation |

## 3.3. Key Algorithms & Logic

### 3.3.1.  Authentication and account lockout

authLogin() loops until successful login or lockout. For each failed password attempt, it increments failCount, writes the updated state back to accounts.dat, and permanently locks the account when the counter reaches 3. This makes the lock survive restarts because the state is persisted immediately.

### 3.3.2.  Fine calculation by role

The project uses a simple rule: regular members are fined 20,000 VND, while leaders and BCN are fined 50,000 VND for standard financial violations. violation.c determines the amount through calculateFine(member->role). Violence is treated differently: the record is created with fine = 0.0 and penalty = PENALTY_OUT_CLB.

### 3.3.3.  Consecutive absence threshold logic

Absence violations increment consecutiveAbsences. Other non-absence presence-related violations reset the counter to zero because they imply the member attended. The system:

- Tracks members after 2 consecutive absences.

- Shows a warning at 3.

- Prompts BCN for Out CLB confirmation at 4 or more.

This is implemented through handleAbsent() and violationCheckOutThreshold().

### 3.3.4.  Transaction-style rollback on multi-file updates

Some operations change both member and violation state at the same time. For example, recording a violation mutates violations[], member->violationCount, and member->totalFine. The code snapshots the previous state before writing, then restores memory and, when possible, restores files if one save succeeds and a later save fails. This keeps the three stores closer to a consistent transaction model even without a database engine.

### 3.3.5.  Crash-safe file persistence

fileio.c does not overwrite data files directly. Instead it:

- Writes a full new image to a .tmp file.

- Renames the old .dat file to .bak.

- Promotes .tmp to .dat.

- Removes the backup after success.

At startup, the loader also checks for leftover .tmp files and recovers or discards them depending on whether a valid .dat file already exists.

### 3.3.6.  Sort without mutating the original member array

reportSortMembersByViolations() builds an array of const Member * pointers and sorts those pointers with a selection-sort implementation. This preserves the original members[] order while still displaying sorted results. The comparison count is acceptable because the system only supports up to 1,000 members.

### 3.3.7.  Date-range search with normalized boundaries

parseDate() maps a start date to 00:00:00 and an end date to 23:59:59, so a search like 01/03/2026 to 31/03/2026 includes the entire last day instead of only midnight. violationSearchByDate() then compares violationTime inclusively against the generated time range.

### 3.3.8.  Cascade delete and referential cleanup

Deleting a member is not just a single-row operation. The code removes:

- The related account first, so the user loses system access immediately.

- All violations belonging to that studentId.

- The member record itself.

Because the system uses static arrays, deletion is implemented by shifting later elements left in place and decrementing the corresponding count.

### 3.3.9.  First-run bootstrap and demo-data workflow

The project supports two startup scenarios:

- First run without data files: fileioLoadAll() creates empty stores and auto-creates a default ADMIN/ADMIN BCN account.

- Prepared demo run: tools/seed_data.c writes a repeatable dataset used in docs/demo-and-test-guide.md, including members, accounts, and violation history.

This gives the project both a usable empty-start path and a deterministic presentation path for defense day.

### 3.3.10.  Password hashing with FNV-1a + XOR encryption

Passwords are not stored as plain text. The auth module hashes each password using FNV-1a (Fowler-Noll-Vo) hash with a per-account random salt. The hash undergoes 10 rounds of FNV-1a with the salt XOR-mixed at each round. The final 64-bit hash is converted to a hex string, then XOR-encrypted with the salt bytes for storage. On login, the stored salt is used to recompute the hash from the entered password and compare against the stored obfuscated value. This ensures that even if accounts.dat is compromised, passwords cannot be recovered as plain text.

### 3.3.11.  Member kick (deactivation) and restore

The system supports soft-deactivation of members through a kick operation. Kicking a member sets isDeleted=1, isActive=0, records a deletedAt timestamp, and preserves all violation history. The corresponding account is locked to prevent login. Restore reverses the operation: sets isDeleted=0, isActive=1, clears deletedAt, and unlocks the account. This allows the club to track former members without permanently removing their records. The discipline dashboard provides visibility into currently kicked members.

### 3.3.12.  Input validation and re-prompt loops

All mutation operations use defensive while(1) loops that re-prompt on validation failure. If the user presses Enter without input, the existing value is kept. If input is invalid, an error message is shown and the prompt repeats. All student ID prompts support "0 de quay lai" (zero to go back) to cancel the operation and return to the previous menu. Email validation is particularly strict: it rejects commas, invalid TLD characters, dots at the start or end of the local part, consecutive dots, and enforces a minimum 2-letter TLD. Phone numbers are normalized to 10 digits and checked for uniqueness.

### 3.3.13.  Pagination for list views

Member list, violation view (all/filtered), and date search all use a consistent pagination system. Each view displays 15 rows per page (ROWS_PER_PAGE from include/ui.h). The user navigates with n (next page), m (previous page), and q (quit back to menu). The screen is cleared between pages for clean presentation. Violation list uses a two-pass approach: the first pass collects matching indices into a matchIdx[] array, and the second pass renders the current page from that index array.

# Section 4. Demo Walkthrough

The walkthrough below is aligned with docs/demo-and-test-guide.md and the current seeded data flow.

| Step | Action | Expected Result / What to Show |
| --- | --- | --- |
| 1 | Build and seed data | Run mingw32-make, then run bin\seed_data.exe or use run.bat |
| 2 | Program startup | Run bin\violation-management-system.exe. Login screen appears. |
| 3 | Admin login (BCN) | Login with SE203055 / Phuc@2006 (BCN role). The BCN menu shows all management options including member CRUD, violation recording, kick/restore. |
| 4 | View member list | Choose option 13. Shows 5-column table (MSSV, Ho va ten, Email, SDT, Ban) with pagination. Use n=next page, m=previous page, q=quit. |
| 5 | Add a new member | Choose option 1, enter a test student ID (e.g., SE209999). All fields validated; invalid input re-prompts until corrected. Enter 0 at MSSV prompt to cancel. |
| 6 | Record a violation | Choose option 4, enter a member's MSSV (e.g., SE204111 for Anh). Select reason and confirm. Fine calculated automatically by role. |
| 7 | Check Out CLB threshold | Choose option 8. Shows members at risk; 4+ consecutive absences prompts BCN to confirm Out CLB action. |
| 8 | Kick and restore member | Choose option 15 to kick a member (e.g., SE210946, SE210117, SE203367). Choose option 16 to restore. Verify status change in member list. |
| 9 | Filtered violation list | Choose option 6, then filter by team/reason/payment. Paginated results. |
| 10 | Mark fine as paid | Choose option 5, enter a member MSSV. View unpaid violations, mark as paid. |
| 11 | Statistics by team | Choose option 7. Shows collected, outstanding, and total fines per team. |
| 12 | Sort by violation count | Choose option 9, then descending order. Members sorted by violation count. |
| 13 | Export report | Choose option 10. Generates a .txt report beside the executable. |
| 14 | Search by date range | Choose option 11. Enter valid date range; paginated results. Invalid dates re-prompt until corrected. |
| 15 | Member self-service | Logout and login as a member (any student MSSV as password, e.g., SE204111/SE204111). Member menu shows profile, own violations, own fines. |
| 16 | Discipline Dashboard | BCN option 14. Shows kicked members, near-threshold warnings, recent violations. |
| 17 | Persistence check | Exit and reopen. All data persists: members, violations, payment status, kicks. |

# Section 5. Known Issues & Limitations

The current build is functional, but the following issues or limitations remain.

| Issue | Description | Severity | Suggested Fix |
| --- | --- | --- | --- |
| Invalid calendar dates may be accepted | parseDate() uses mktime() after sscanf(), which silently normalizes invalid dates (e.g., 31/02/2026 becomes 03/03/2026). Users may not realize the date was adjusted. | High | Validate day/month/year combinations before calling mktime(). |
| Violation record lookup by name localized | violationRecord() supports lookup by name, but diacritic characters in Vietnamese names may cause mismatches. | Low | Consider adding diacritic-normalization or fuzzy matching. |
| ADMIN legacy account has no Member record | The auto-created ADMIN/ADMIN account from first-run bootstrap has no corresponding Member entry. Accessing profile view from this account fails. | Low | Use SE203055 (Phuc@2006) for BCN access; ADMIN account kept for backward compatibility only. |
| Fixed-width columns may truncate long names | Member list uses fixed-width truncation (%-10.10s) for safety. Some Vietnamese names with diacritics may appear cut off. | Low | Consider dynamic column sizing or wider default widths. |

# Section 6. Task Sheet

| No. | Full Name | Role | Tasks Performed |
| --- | --- | --- | --- |
| 1 | Dam Le Tuan Anh | Team Leader | Designed overall project structure (types.h, Makefile, module diagram). Coordinated story assignment across epics. Participated in implementing core business flows in main.c (BCN menu, member menu, role-based routing). Integrated individual modules into a complete build. Conducted overall code review, coordinated testing, prepared demo, and finalized the submission report. |
| 2 | Nguyen Ngoc Phuc | Member | Implemented authentication module (auth.c): login/logout, session management via static variable, account lockout after 3 failed attempts, password change/reset. Implemented persistence module (fileio.c): load/save 3 .dat files, atomic save via .tmp/.bak, first-run bootstrap with auto-created ADMIN/ADMIN, crash recovery. |
| 3 | Nguyen Van Phu | Member | Implemented member management module (member.c): add new member with auto-create account, edit with rollback, cascade delete (remove account + violations + member), profile view and paginated member list. Implemented validation helpers (utils.c): email, phone, and MSSV validation. Handled fine recalculation logic when member role changes (recalcFines). Tested CRUD flows and edge cases. |
| 4 | Huynh Gia Bao | Member | Implemented violation module (violation.c): record violation with 4 reasons, automatic fine calculation by role (20k/50k/0), consecutive absence tracking and Out CLB threshold (warning at 3, confirmation from 4), violence handling (Out CLB without fine). Implemented mark paid with totalFine recalculation, member self-service views, violation filtering by team/reason/payment status, date-range search with normalized boundaries. |
| 5 | Vo Hieu Thang | Member | Implemented reporting module (report.c): fine statistics by 4 teams (collected/outstanding/total), member sorting by violation count using pointer-array selection sort, report export to timestamped .txt file. Implemented seed data tool (tools/seed_data.c) for consistent demo data. Supported documentation writing (docs/), prepared demo script, and performed overall quality checks before submission. |

.

# Section 7. GitHub Repository

| Repository URL | https://github.com/dltuananh123/fcode-trainc-violation-management-system |
| --- | --- |
| Main branch | main |
| README | Yes - includes project overview, environment setup, build/run commands, and supporting commands |
| Compile command | mingw32-make |
| Run command | bin\violation-management-system.exe |
| Visibility | Repository remote is configured and should be verified by the team before submission |

Repository notes:

- The compiled executable name is defined in Makefile as bin/violation-management-system.

- The project also includes a demo-data helper built separately as bin/seed_data.exe.

- The current Git branch in the working copy is main.

- The repository is structured to support both development (src/, include/, docs/) and defense/demo preparation (tools/, seeded data, report templates).

Supporting commands used by the project:

| Purpose | Command |
| --- | --- |
| Build application | mingw32-make |
| Clean build outputs | mingw32-make clean |
| Format source | mingw32-make format |
| Static analysis | mingw32-make tidy |
| Build demo seed tool | gcc -std=c17 -m64 -Wall -Iinclude tools\seed_data.c -o bin\seed_data.exe |
| Generate demo data | bin\seed_data.exe |
| Reset demo data | bin\seed_data.exe clear |

# Section 8. Leader’s Member Evaluation

| No. | Full Name | Contribution (10) | Attitude (10) | Tech Skill (10) | Teamwork (10) | Avg Score | Leader’s Comment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Nguyen Ngoc Phuc | 10 | 10 | 10 | 10 | 10.00/10 | Contributed strongly across shared implementation tasks, coordinated well with the team, and supported integration and refinement effectively. |
| 2 | Nguyen Van Phu | 10 | 10 | 10 | 10 | 10.00/10 | Maintained strong contribution quality, supported feature completion and testing, and worked consistently during the project. |
| 3 | Huynh Gia Bao | 10 | 10 | 10 | 10 | 10.00/10 | Contributed well across shared implementation tasks, supported debugging and integration, and maintained good coordination with the team throughout the project. |
| 4 | Vo Hieu Thang | 10 | 10 | 10 | 10 | 10.00/10 | Contributed well across shared development and support work, cooperated effectively with teammates, and helped the group complete the final product successfully. |